Here is the revised implementation plan reflecting the shift to a custom React.js ingestion page and a pure Python backend, completely removing the n8n dependency.

### Implementation Plan: AI Journalist Platform (Revised)

This document serves as the tactical execution plan for developing and deploying the AI Journalist platform. It translates the High-Level and Low-Level architecture designs into actionable development sprints, ensuring a systematic transition from manual prompt validation to a fully standalone ingestion and retrieval pipeline powered exclusively by React.js and Python.

#### 1. Phased Execution Strategy

The rollout is divided into three consecutive phases to isolate risks and validate the core thought-leadership conversational loop before scaling the backend infrastructure.

- Phase 1: Manual RAG & Persona Validation (Current - Day 2/Day 3)

Focus on prompt engineering and manual context injection. Validate that the LLM correctly assumes the AI Journalist persona and generates high-quality follow-up questions when provided with an expert answer and manual data snippets.

- Phase 2: Custom Pipeline Integration (Weeks 2-3)

Establish the backend infrastructure. Build the custom React.js ingestion page for YouTube links and develop the pure Python extraction and retrieval functions to replace the manual context injection.

- Phase 3: Frontend Assembly & Orchestration (Week 4)

Finalize the client-side chat interface, integrate real-time Speech-to-Text (STT) capabilities, and connect the end-to-end event loop through the FastAPI gateway.

#### 2. Task Assignments & Milestones

The following matrix outlines task distribution to ensure parallel development without siloing progress.

| Task Description | Owner | Phase / Timeline |
| --- | --- | --- |
| Day 2/Day 3 Manual RAG execution, transcript sharing, and prompt testing. | Harini | Phase 1 |
| Pure Python YouTube transcript extraction, embedding generation, and raw SQL ingestion pipelines. | Harini | Phase 2 |
| FastAPI orchestration endpoints and API routing. | Harini | Phase 2 & 3 |
| React.js frontend development, including the new YouTube Ingestion Page, 10-rule UI/UX chat framework, and architecture review. | Harini | All Phases |

Note: Ensure a review session is scheduled with Sir to validate the prompt chaining results at the conclusion of Phase 1.

#### 3. Technical Implementation Steps

3.1 Knowledge Hub & Data Ingestion

- Database Configuration: Provision the Supabase (PostgreSQL) instance. Set up the schemas required to store parent-child data structures for Hierarchical RAG (HRAG).

- Custom Ingestion UI: Build a dedicated React.js portal where team members can manually paste YouTube URLs (podcasts, expert interviews). This page will send the URLs directly to the Python backend.

- Python Ingestion Engine: Write pure Python scripts (using libraries like youtube-transcript-api) to receive the links, download the VTT/SRT transcripts, strip formatting, chunk the text, and generate embeddings. Use raw SQL INSERT statements to write vectors directly to the database, explicitly bypassing ORM overhead to maintain high throughput.

3.2 RAG Engine Development

- Hybrid RAG Queries: Develop the retrieval functions utilizing both dense vector search for semantic meaning and BM25 sparse search for exact keyword matches (e.g., specific medical terms or ages).

- Context Formatting: Ensure the retrieved snippets are cleanly formatted as a standardized string variable before being injected into the prompt template.

3.3 Zero-Trust Prompt Orchestration

Implement the 4-layer Zero-Trust defense system within the FastAPI backend to completely prevent the LLM from hallucinating beyond the provided context.

Python

# Core Prompt Template Implementation

def build_zero_trust_prompt(expert_answer, retrieved_context):

return f"""

[LAYER 1: IDENTITY] You are an expert AI Journalist.

[LAYER 2: CONTEXTUAL BOUNDARY] Treat the following ADD-ON CONTEXT as absolute, immutable ground truth. Do not invent facts.

ADD-ON CONTEXT: {retrieved_context}

[LAYER 3: LOGICAL SYNTHESIS] Read the EXPERT ANSWER below. Identify the conceptual gap between their answer and the ADD-ON CONTEXT.

EXPERT ANSWER: {expert_answer}

[LAYER 4: OUTPUT CONSTRAINT] Generate exactly ONE follow-up question based on this synthesis. No introductory text. No hedging.

"""

3.4 Client-Side Integration

- Data Ingestion Portal: Implement the separate routing and UI components for the YouTube link ingestion form, including success/error states for link processing.

- React.js Interview Interface: Build the chat UI applying the established 10-rule design framework. Ensure frictionless navigation, clear typographical hierarchy, and mobile-first responsiveness.

- Audio Capture: Implement the Web Audio API to capture the expert's voice and pass the blob to the transcription service.

- State Management: Implement a robust state manager to seamlessly append the alternating flow of expert answers and AI-generated questions into the view.

#### 4. Quality Assurance & Testing

Before finalizing Phase 3, the system must undergo rigorous testing to ensure architectural stability:

- Latency Testing: Ensure the raw SQL/pure Python retrieval pipeline fetches context and returns an LLM response within acceptable conversational limits (under 3 seconds).

- Hallucination Audits: Run adversarial prompts designed to push the AI Journalist off-topic. Verify that the 4-layer Zero-Trust system effectively restrains the model to the YouTube-derived database snippets.